# Query Metrics Report
Test Project	:	Sophie 2
Test Plan	:	Alpha3 testing

ID	Build	Tester	Time	Status	Notes	Bugs
784: Text Fonts Interface	pre-alpha-5	deyan	16/07/2009 13:23:58	failed	The line spacing is not changed which is incorrect, when the text is on two lines they overlap
786: Gradient	pre-alpha-5	deyan	16/07/2009 14:15:05	failed	On Save As the gradients are lost. Using gradients is extremely slow!
788: Image as background	pre-alpha-5	deyan	16/07/2009 14:29:19	passed
790: Book Save As	pre-alpha-5	deyan	16/07/2009 14:56:56	failed	Fails at step 2. The book window is restored. Other steps can be executed.
794: Backgrounds	pre-alpha-5	deyan	16/07/2009 15:19:11	failed	Works except for the gradients.
796: Links general	pre-alpha-5	deyan	16/07/2009 15:16:29	failed	The link is not saved. The link is not working.
56: Page Selector	pre-alpha-5	deyan	16/07/2009 10:32:37	passed	This should also test the typing functionality.
745: App Main Window	pre-alpha-5	deyan	16/07/2009 10:33:22	passed	This should test the dialog "Exit Sophie?" Yes, No and X
17: Book WIndow	pre-alpha-5	deyan	16/07/2009 11:06:06	passed	Should include some full screen testing
792: Book window maximize/restore	pre-alpha-5	deyan	16/07/2009 11:15:14	failed	Should include when Sophie window is maximized and restored. Should include cases when the book window is bigger than the work area. Should include double click title bar. Fails at step 2. When right or bottom of the book window are not visible at the moment of maximization, they are not shown.
799: Zoom	pre-alpha-5	deyan	16/07/2009 11:17:28	passed
510: App File Dialogs	pre-alpha-5	deyan	16/07/2009 12:06:02	passed	Movie should be renamed to Video
517: Reader Page Work Area	pre-alpha-5	deyan	16/07/2009 12:33:11	passed	Open preview Should be edited, add more steps between step 6 and 7 Bottom and right borders are
520: Author Page Work Area	pre-alpha-5	deyan	16/07/2009 12:54:14	passed	Seems pointless to me
756: Frame Insets	pre-alpha-5	deyan	16/07/2009 13:01:42	failed	The frame is resized
759: Frame Borders	pre-alpha-5	deyan	16/07/2009 13:17:22	passed
762: Frame Size	pre-alpha-5	deyan	16/07/2009 13:21:21	passed	10x10 is not valid
765: Frame Position	pre-alpha-5	deyan	16/07/2009 15:22:52	passed	We don't have apply